## Slide 1: Architecture and Maturity Mobile App CVT Edition
Health Products and Food Branch
Transformation and Business Informatics
June 17, 2021

## Slide 2: Architecture Review Agenda
High-level Architecture – CVT API, CVT App, RPT tool, PNS service, Postgres database
Deeper dive into the CVT API – Vaccines, News, CI (Cheerio)
Deeper dive into the CVT App
  Demo – we’ve done this before, but it provides good context
  Expo – why we selected it, what it has got us, level of effort if we decide to discontinue use
  Discussion of Cheerio and how we scrape CI data
  Discussion of the notification defaults and preferences which can be set by users
Deeper dive into the PNS service
  Node.js and Postgres – why we selected these, use of JSONDB and Heroku for development
  Privacy and Security Concerns – exposed endpoints, tokens &user preferences we store, notification send
  What we currently know about the RPT tool requirements for notifications
  If we can demo RPT sending a notification to Expo Go, that would be nice.
References:
High-level Architecture and Design for CVT App: CVT App Wiki · Wiki · RMOD / Consumer Mobile Apps / CVT App · GitLab (hres.ca)
High-level Design for PNS, including Privacy and Security: Push Notification Service · Wiki · RMOD / Consumer Mobile Apps / CVT App · GitLab (hres.ca)
Push Notification Service README: RMOD / Consumer Mobile Apps / CVT PNS · GitLab (hres.ca)

## Slide 3: Maturity Model
0: New
1: MXP
2: MVP
This is where we were at the start
Getting Executive Approval
Minimum Viable Feature-set
3: GTM
Get the App to Market
4: HPCI
For each additional “Edition” we take on
Question: how far are we from the features of our original MVP?
If we are more or less feature complete, we finish up the remaining features, and quickly address what we need to go to market.
We need to complete push notifications and green button, but what we really need is a backend service to support notifications.
We need to consume the current API in a fault-tolerant way, but what we really need is a Public API.
We need to manage releases, but what we really need to figure out is how to generate deployment artifacts (APK/IPA).

## Slide 4: Maturity Levels: API Support
0: New
1: MXP
2: MVP
Single JSON snapshot from Staging
Snapshots taken when Staging is refreshed
Use & Stabilize Public API (with screen-scraping)
3: GTM
Harmonize Public API (no screen-scrapes)
4: HPCI
RESTful access
  API Support Maturity Levels
  The HPCI App relies on the maturity of the API on the back end, which is a work in progress because of ongoing transition from DHPR and COVID Portal to DHPP.
    Currently, Vaccines and News information comes from a Drupal API from DHPR, and Consumer Information is scraped from the COVID Portal using cheerio.js
    Eventually, DHPP should expose Vaccines and Consumer Information APIs – not sure about News API – so that no screen-scraping is required.
  Ultimately the goal has to be to balance availability, features, and stability with a Public API.
Notes:   Due to issues deploying development software on HC laptops, we cannot run the CVT App live on the Staging environment, although we do have access required to make periodic snapshots.
  Architecture Spike: build out fault-tolerance – “there is no information” vs. “there is pending information” vs. “there is unavailable information” vs. “there is stored information”

## Slide 5: Maturity Levels: Push Notifications
0: New
1: MXP
2: MVP
Visual cues in the App as content is changed
Push simple “in-app” notification
“In-app” Product notifications
3: GTM
Notification Service (PNS)
4: HPCI
Enhanced Notification Service
  Push Notification Maturity Levels
  Push Notifications are a special kind of API Service, which requires Health Canada storing a user token whenever a new user installs the HPCI App, and then using these user tokens to broadcast notifications from a back-end service to each of the installed devices.
    Notifications may be generic or tied to a product, and at this point, we are not planning to store any user preference information outside of the HPCI/CVT App – but doing so would not involve exposing any PII.
  Expo provides cross-channel support for this service, a template for how a full-featured service should operate. This service needs to be integrated with Product changes and announcements.
  In the short term, we can built the ability within the CVT App to send yourself a push notification, so that during development, we can trigger a Product Notification and see the result.
  Architecture Spike: develop a minimum Push Notification Service that builds on the Expo Sample.

## Slide 6: Maturity Levels: Deployment Pipeline
0: New
1: MXP
2: MVP
Local builds supporting development
Use GitHub Actions to update Expo Go on PR
Use GitHub Actions to generate IPA/APK
3: GTM
Submit APK/IPA to Marketplaces
4: HPCI
Automate Marketplace processes for updates
  Deployment Pipeline Maturity Levels
  Unlike other kinds of software development like client-server, the HPCI App results in two deployment artifacts, an IPA file for iOS and an APK file for Android.
    Expo has two modes for publishing - generating standalone binary release artifacts and manually submitting them.
    Using Expo CLI to generate “Over the Air” (OTA) update. iOS IPA requires Apple Developer ID.
  These artifacts will be automatically created by our build pipeline eventually, and during development, because we are using Expo, we can publish development builds directly to the Expo Go app, which can be installed on both platforms. May need developer accounts.
  Architecture Spike: Generate APK/IPA release artifacts for Android and iOS (1 week)
  Architecture Spike: Automate processes to submit release artifacts to Marketplaces (1 week)
Notes: Instructions for generating binary files – link.
Use Expo CLI with Expo OTA updates.
Also how to publish OTA updates to your standalone app.
Expo's distribution guide.

## Slide 7: Maturity Levels: Other Considerations
0: New
1: MXP
2: MVP
Simple look and feel, minimal branding
Extra branding and some theming
Proper theming
3: GTM
Require all links and references
4: HPCI
TypeScript?
Eject Expo?
Standards?
Run tools on HC?
  Other Maturity Level Considerations
  Over time the maturity level of the HPCI App will mature. At the outset of development, we have an incomplete understanding of what components and libraries will be required.
  As development continues, we will decide on a minimum viable set of components and libraries – for instance, we shifting focus from React Native Elements to React Native Paper.
  Architecture Spike: apply universal themes to key components (1 week).
  Architecture Spike: more consistent branding on Splash and Home Screens (1 week).
  Architecture Spike: we should seriously consider using TypeScript instead of JavaScript (1 week).

## Slide 8: Maturity Levels: Source Control
  Source Control Maturity Levels
  Our source code needs to live somewhere, initially during development to support develop, merge and build activities.
  Once our work becomes more mature, we may decide to make it publically available so that other developers outside of Health Canada can fork and contribute.
0: New
1: MXP
2: MVP
Local Build
Use of a Private non-client Repository
Private client Repository
3: GTM
Public client Repository
4: HPCI
Public client Repository

## Slide 9: Maturity Levels: Scope Management
0: New
1: MXP
2: MVP
Regular status calls
Excel spreadsheet delivered to GC Collab
GitLab Agile board
3: GTM
GitLab Agile board
4: HPCI
GitLab Agile board
  Scope Management Maturity Levels
  There are overlaps between GitHub and GitLab related to use as a source code repository and for managing build pipelines, but one place GitLab is better is for Issue and Scope Management.
  GitLab provides Agile Scrum or Kanban boards which can be used to track issues and features, and maintain a healthy backlog of work for future sprints and iterations.
  Question – do we sunset CVT and take on new scope for HPCI, or transition CVT to HPCI.

## Slide 10: Risks and Assumptions
# | Risk | Area | Description | Impact | Likelihood | Mitigation
1 | Risk | All Areas | Go To Market may require jumping through some anticipated or unanticipated hoops, like device testing | M | H | Multiple Architecture Spikes
2 | Issue | API | Loading Consumer Information from HTML not API | M | H | Scrape from COVID Portal until we can add to API
3 | Risk | API | Stability of API may be problematic | M | M | Develop middleware
4 | Issue | API | Loading Regulatory Announcements from HTML not API | M | H | Add to API
5 | Risk | API | Hard to tell Resource Types apart | L | L | Add to API, only really required to distinguish Consumer Information Resources
6 | Risk | API | Notifications may prove challenging | M | M | Architecture Spike
7 | Risk | API | API is not REST-based | L | H | This will be necessary for transition from CVT Edition to HPCI
8 | Risk | API | API contains XHTML slices instead of data | M | H | Use of cheerio and react-native-render-html compensates. Ideally, XHTML slices not be buried within extraneous HTML
9 | Risk | API | Display dates in the API currently need to be formatted in JavaScript, and should use FR/EN localized date formats, rather than the current DD/MM/YYYY format | L | H | Display dates from API could use long format, instead of non-i18n DD/MM/YYYY
10 | Risk | API | Use of Portal Product Details – currently, we only have a link for Consumer Information, which we can use – sort of – to determine the main Product landing page – we are fixing some of the paths using RegEx. | M | H | Requires API change

## Slide 11: Asks for the API Team
Public API – we should be able to access both the Staging API during Development and a Public API for releases.
authentication credentials
fields added: nid, field_product_type, field_vaccine_resources_export_1
fields removed: body_text
cache reset
Load Consumer Information from API – we are currently scraping this information from the COVID Portal. NO.
Load Regulatory Announcements from API – we are currently scraping this information from the COVID Portal, and even the link we are using is unreliable. MAYBE.
Use of Portal Product Details – currently, we only have a link for Consumer Information, which we can use – sort of – to determine the main Product landing page – we are fixing some of the paths using RegEx.
API contains XHTML slices instead of data – use of cheerio and react-native-render-html compensates. Ideally, XHTML slices not be buried within extraneous HTML.
Display dates in the API currently need to be formatted in JavaScript, and should use FR/EN localized date formats, rather than the current DD/MM/YYYY format.
There is no way to tell different Resource Types apart – the only place it really matters now is with Consumer Information.

## Slide 12: CVT App Sprint 10
  Sprint Details
  Wrapped up some remaining work for this iteration of Notifications
  Send Product Push Notification to Self now adds a fake new RDS
  Use of various_dates for Resources Status = “Various”?
  Staging API:
    Supports link to COVID Portal Product page
    Dates are now formatted for ISO8601 compliance
    Other incremental changes, and removing manual steps for refresh
  Infrastructure:
    We can now build Android APK using Expo CLI expo build:android
  Agenda includes:
  Update on status of getting linux, etc installed on HC laptops for development tools
  Update on Staging API changes & new JSON snapshot – also discussion around Production API
  Update on status of GitLab adoption
  Demonstration